|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S/N | Task | Date | Orbitee 1  (hrs) | Orbitee2  (hrs) | Remarks |
| 1 | Learning NodeJS | 1/6 | 10 | 10 |  |
| 3/6 |
| 5/6 |
| 2 | Learning  CSS | 7/6 | 10 | 10 |  |
| 9/6 |
| 11/6 |
| 3 | Learning how to use Express | 13/6 | 10 | 10 |  |
| 15/6 |
| 17/6 |
| 4 | Grouping meeting | 18/6 | 5 | 5 | * Discuss the structure of the booking system * Discuss what features should be implemented first and how to implement those features |
| 5 | Writing codes at home and discuss online | 19/6 | 20 | 20 | * Build the prototype and debug |
| 20/6 |
| 21/6 |
| 22/6 |
| 23/6 |
| 6 | Online group meeting | 24/6 | 1 | 1 | * Discuss what to write in the report |
| 7 | Working on the report and video | 25/6 | 8 | 8 | * Writing report * Recording video |
| 26/6 |

Summary:

* 64 hours for each orbitee